**Project Audit at the end of CP5046**

In this part, we are discussing the scope of alpha: what things to do first, what is the least important task, how much time will they take. The key dates for this project are:

Start Date: 20th March 2019

End date:29th May 2019

We met our client on 23rd April 2019 and discuss some key points which are as follow:

* What COURSE PAL is about, what and how it offers to get a clear idea of the project so that we as developers can make the application appealing to the viewers.
* The platform used in making the application.
* Collected the user stories for the alpha release.
* Giving numbers to the user stories according to their importance. Assigning 10 to the top most priority and 50 to the least important.
* The basic design of the application: how should it look like is explained by the client.

For the project we are working 2 days per week and we are 4 members in our team. For the alpha release we have 5 weeks so the time period to complete this project would be 2   
\* 4 \* 5 = 40 that is 40 days.

Requirements for this project are:

|  |  |  |  |
| --- | --- | --- | --- |
| Title | Description | Client Priority | Time estimate (days) |
| Information  About COURSE PAL | In short description about what this business is about, so that viewers can understand its services. | 10 | 2 |
| Login and Registration | Login or register with their full name, e-mail, phone number.  A dashboard where all the previous user activities are present. | 10 | 2 |
| List of Courses with location | Information of different courses so that students can choose the one from their field and the place where they want to study. | 20 | 3 |
| Working procedure | Functionality to look at the current jobs based on the qualification and skills. | 30 | 3 |
| Booking Accommodation | After the course and university is selected, looking for rental place to avoid mess after the arrival. | 30 | 2 |

In the second meeting with the client in his office, furthermore information was taken about the business which are as follow:

* Images of universities of Australia
* With the development of business, contact with accommodation companies to help students with their stay.
* Very low fees and good service.
* As the business is just start up, creating links of social media like Facebook, Instagram at the bottom helps in getting people know about the updates of the company.

Beta release:

Start Date: 9th June 2019

End date:29th September 2019